Public Call for Tender N.º 004

Contracting of consulting services for assessment of current state of the groundwater resources building inter alia on geological, geophysics, hydraulics, hydrodynamic, hydro-chemical, isotopic hydrology, and hydrogeological studies.

The Amazon Cooperation Treaty Organization (ACTO), an international organization with headquarters in Asa Norte, Brasilia-DF, Brazil, Postal Code 70.750-521, announces that on 09 October, at 15:00 a.m. (Brasilia time) it is publishing this Tender Document. The award criterion will be the Best Technical and Economic Proposal and Administration Expenses, under the fixed price modality. The process will be governed by the ACTO Contracting Procedure in its current version and, complementarily and by analogy, taking as reference the Administrative and Financial Instrument (IAF), as well as by the other conditions and specifications contained in this Bidding Document and its annexes.

Bidding details:

- Opening date: October 26, de 2026

- Time: 09:00 (hora de Brasilia)

- Modality: Public bidding according to the Best Technical and Economic Proposal and Administration Expenses, under the fixed price modality.

- General Instructions to Bidders

  - Objective of the bidding

## Contracting of consulting services for the assessment of the current state of groundwater resources, based, inter alia, on geological, geophysical, hydraulic, hydrodynamic, hydrochemical, isotopic hydrology, and hydrogeological studies, the objectives of which are set out in Annex 1 – Terms of Reference, which forms an integral part of these Bidding Documents.

  - Conditions for Participation

## Any institution, company, or institute duly accredited or registered in its country may participate in the bidding process, provided that it has relevant professional experience in consulting services related to water resources management, environmental management, public policies, legal and regulatory analysis, institutional strengthening, governance, or other related fields, with at least three (3) projects completed within the last ten (10) years, and has the legal capacity to enter into contracts with international organizations.

  - Submission of proposals

## Institutions/companies interested in providing the services described in the specifications, presented in Annex 1, an integral part of this RFP, shall submit their bids in three separate and duly identified files or folders, as follows: (a) file with the legal and tax qualification documents; (b) file with the technical qualification documents; and (c) file with the financial bid. The file or folder with the legal and tax qualification documents, as well as the technical qualification documents, shall not contain any financial information.

## The package of files or folders must be sent to the e-mail address: projectosaa@otca.org and the subject line should be identified as: “Bidding Nro. 004/2026: Contracting of consulting services for the assessment of the current state of groundwater resources – Proyecto SAA”.

## Bids must be submitted by October 23, 2026 at 18:00 (Brasilia time). For purposes of timely delivery, only the date and time of receipt of the e-mail will be considered. After receipt of the proposal, the SP/OTCA will reply to the email with confirmation of receipt.

  - Validity of bids

## Bids must be valid for 90 calendar days from the day after the deadline for submission of proposals

  - Request for additional information

## Interested parties may request additional information regarding the Tender Documents and Technical Specifications. Inquiries must be submitted in writing by October 15, 2026, to the email address projectosaa@otca.org, with the subject line: “Bidding Nro. 004/2026: Contracting of consulting services for the assessment of the current state of groundwater resources.”

- Content of the proposal

Each file or digital folder must contain the original document with digital signature.

  - File or folder 1: Legal and fiscal qualification documents

## The scanned "original" documents related to the legal and fiscal qualification of the

## entity/company must be submitted in original or in notarized copy. The letter of presentation of the entity/company must be duly signed by the legal representative. If signed by an attorney-in-fact, it will be necessary to submit the power of attorney.

## The file or folder with the documents required for legal, fiscal, financial and technical

## qualification must contain:

- Bidder's letter of introduction;

- Articles of Incorporation, Bylaws or Articles of Incorporation and their amendments in force, duly registered with the competent body, in the case of a Commercial Company, and, in the case of a Joint Stock Company, accompanied by the minutes of election of its Administrators;

- Decree of authorization duly filed, in the case of a foreign company or corporation operating in the country, and act of registration or authorization for operation issued by the competent body, when the activity so requires;

- Proof of registration in the National Registry (according to the regulations of each country);

- Proof of regularity with the Federal, State and Municipal Treasury, when applicable, of the bidder's domicile or headquarters or other equivalent in accordance with the law, issued within 90 days;

- Proof of regularity with Social Security, demonstrating compliance with legally established social obligations, issued with less than 90 days;

- Certificates of Labor Fiscal Regularity or its analogous according to the regulations of each country, issued with less than 90 days;

- Negative bankruptcy certificate, issued by the distributors of the bidder's headquarters, issued no more than 90 days prior to the date of submission of proposals;

- Positive certificates with negative effect will be accepted.

  - File or Folder 2: Technical Qualification Documents

## a) The bidder shall submit statement(s), certificate(s), attestations(s), or contracts accompanied by documents of satisfactory performance issued by legal entity(ies) under public or private law, certifying that the bidder has provided to the declarant(s) products and services compatible with the object of this bid, in accordance with Annex 1 of this RFP.

## a1) The declarations, certificates or statements mentioned in item 'a' must allow verification of, at a minimum, the project identification, the contracting entity, the purpose and scope of the services, the implementation period, and the satisfactory completion of the services. They must be submitted on letterhead for at least 3 (three) different completed projects, signed and with the contact telephone number of the representatives of the respective declarants.

## a2) The bidder must demonstrate professional experience in consulting services related to water resources management, environmental management, public policies, legal and regulatory analysis, institutional strengthening, governance, or other related fields, and the satisfactory completion of at least three (3) projects within the last ten (10) years.

## b) The bidder must present a technical team with qualifications and experience appropriate to the object of the consultancy, on the date foreseen for the delivery of the Qualification Documents and the Technical and Price Proposals, comprising professionals with academic qualifications in accordance with the requirements established in Annex 1 of this RFP.

## b1) The adequacy of the professional qualifications and experience to the object of the contracting must be demonstrated by the bidder through the respective curricula vitae and corresponding supporting documentation, for the evaluation of the Special Contracting Committee and, in case of doubt, of the technical area related to the bidding.

## b2) The professional proposed by the bidder as Team Coordinator/Leader shall coordinate the execution of the services covered by the bidding process. Substitution during contract implementation shall only be permitted with prior approval of the contracting entity and by a professional with experience equivalent or superior to that of the originally proposed professional.

## b3) The technical managers and/or members of the core technical team must be engaged by the bidder on the date foreseen for the delivery of the proposal. For the purposes of this Terms of Reference, the following shall be understood as such: administrators or directors, employees, service providers with a written contract, or persons engaged through another instrument that sufficiently demonstrates their commitment and availability to participate in the implementation of the consultancy, should the bidder be awarded the contract

  - File or Folder 3: Financial Proposal and Administrative Expenses

## The financial proposal shall be submitted with the cost composition and price formation of the services to be rendered, including all its cycles and contemplating all expenses, such as: direct and indirect costs, applicable taxes, administrative fee, services, social charges, labor costs, insurance, training, travel, lodging, transportation and/or others necessary for the integral fulfillment of the objectives and expected products, which shall be considered included, regardless of the bidder's express statement.

- Disqualified

Any proposal that does not comply with the provisions of this RFP, that contradicts any legal

provision in force or that indicates values that are incompatible with the market price, either

because of excess or because they are manifestly unfeasible, will be disqualified.

- Processing and evaluation

For the evaluation of the proposals, the SP/OTCA will constitute a Bidding Committee that will proceed with the evaluations corresponding to the qualification within the term of validity of the bids. All files or folders related to the legal and tax qualification will be opened at the same time, with the order of opening per bidder being randomly defined. The Commission will proceed in the same manner with the technical qualification and financial proposal documents.

The Commission will verify whether all bidders submitted the documentation required for qualification. The opening of the technical qualification documents and financial proposals will be done only for the bidders that have been qualified in the legal and fiscal aspects. The SP/OTCA will return the financial proposals of bidders not qualified in the first stage.

Irrelevant material errors may be corrected by a duly justified decision of the Bidding Committee.

The Bidding Committee may, up to the signing of the contract, exclude a bidder, on duly justified grounds, if it becomes aware of any fact or circumstance, prior or subsequent to the bid award, that reveals unsuitability or lack of technical or financial capacity.

The proposal of the bidder that, having complied with all the conditions of this PUBLIC TENDER, obtains the highest score will be considered the winner. The remaining qualified bidders will be ranked in descending order of score.

In the event of a tie, the tie-breaking criteria will be the following, in order:

1st 	Highest score in the Technical Proposal, economic and administration expenses;

2nd 	Lowest price;

3rd 	Company with the highest score in the items of Technical Qualification of Equipment, General Experience and Specific Experience;

4º 	Drawing of lots in public session.

Bidders who fail to submit any of the documents required for qualification in this bidding, or who submit them in accordance with requirements other than those established in this RFP, will be deemed ineligible.

Proposals with technical or operational aspects not specified in this RFP or in its Terms of Reference will be disqualified; bidders must adhere to the terms described in the specifications of the products and services requested.

If any bidder is not qualified in the legal and fiscal aspects, the SP/OTCA Administration may, at its sole discretion, set a period of six (6) working days for the presentation of the missing documents. Once the causes for disqualification or ineligibility have been remedied, the process will be resumed.

Once the proposal evaluation process is concluded, the SP/OTCA will inform the selected bidder of the result, and contract negotiations will begin. Once the negotiation is completed, the SP/OTCA will inform the other bidders of the result of the evaluation process.

- Signing of the contract

The deadline for the winning bidder to sign the contract will be 10 (ten) business days after the SP/OTCA's notification of the proposal selection.

- Duration of contract

The contract to be signed will be valid for up to 09 months after the signing of the contract.

- Terms of payment

Payments due for services rendered by the contracted entity/company will be made as specified in the technical qualification documents according to the payment schedule as expressed in the TORs.

- Cancellation of the bidding

The bidding process may be declared void in the following cases:

- Fewer than 3 (three) proposals have been received;

- No bidder has been qualified;

- There is evidence of bids with prices well below market prices or discounts well above those practiced in the market.

In case of cancellation of the process, the SP/OTCA will inform the bidders without the need

to justify the reasons. Bidders shall not be entitled to any compensation.

In the event of termination of the corresponding contract, the contracted company will only

receive payment for services actually rendered to the SP/OTCA.

ANNEX 1 – TERMS OF REFERENCE

TENDER N.º 004/2026

Project

Towards a better understanding of Amazonian Aquifer Systems for their protection and sustainable management

GEF ID 11108

Component 1

Terms of Reference (ToR)

Output 1.1.1: An assessment of current state of the groundwater resources building inter alia on geological, geophysics, hydraulics, hydrodynamic, hydro-chemical, isotopic hydrology, and hydrogeological studies.

Project No.: GEF ID 11108

Funding Agency: IDB-UNEP

Executing Agency: Amazon Cooperation Treaty Organization (ACTO)

TERMS OF REFERENCE

Output 1.1.1: An assessment of current state of the groundwater resources building inter alia on geological, geophysics, hydraulics, hydrodynamic, hydro-chemical, isotopic hydrology, and hydrogeological studies.

- BACKGROUND

The project “Towards a better understanding of Amazonian Aquifer Systems for their protection and sustainable management”, funded by the Global Environment Facility (GEF ID 11108), executed by the Amazon Cooperation Treaty Organization (ACTO), and having the Inter-American Development Bank (IDB) and the United Nations Environment Programme (UNEP) as implementing agencies.

Beneath much of the Amazon basin lies the Amazon Aquifer Systems (AAS). While presumably it underlies parts of Bolivia, Brazil, Colombia, Ecuador, Peru and Venezuela, its actual extent and dynamics are not well understood, and it is anticipated that it could extend much further than is currently known. The demand for safe water has increased in the Amazon Basin and, despite the large volume of surface water in the region, all countries use groundwater extensively as an alternative source of safe water. Groundwater in the Amazon basin plays a major role in the hydrological and ecological cycles and largely influences rainforest ecosystems and climate variability, especially during the dry season, where the understanding of surface-groundwater interactions is important. Groundwater is locally threatened by global changes such as climate change and extreme events affecting aquifer levels, recharge, and changes in groundwater regimes, as well as anthropogenic activities affecting water quality of aquifers. Global changes combined to population and economic activities growth and occurrence of diseases (Covid-19), dependency on groundwater supply increases, demanding sustainable and transboundary management strategy.

The project seeks to tackle four barriers: 1) the insufficient transboundary aquifer knowledge: the limits, the hydraulic behavior and interconnections between the regional geological formations, between surface and groundwater flows and potential hazards to groundwater are poorly understood, 2) the lack of agreements for shared groundwater governance: there is a gap in the different political, legal, regulatory, and institutional frameworks between countries for the management of groundwater systems, as well as the lack of understanding of the importance of cooperation to address the challenges that affect the AAS, 3) the lack of a common protection strategy: countries have advanced in the protection of groundwater through national strategies, plans, projects, and technical studies, but so far, no common strategy exists that is coordinated among those countries at the AAS scale, and 4) the lack of public awareness related to AAS´s protection and sustainable use: there is a limited appreciation for the multiple services that the AAS provide at all levels (ecosystems, society, scientific community, etc.).

To tackle these four barriers, the project includes five (5) components:

Component 1: Consolidation and expansion of the current understanding in the functioning of and threats to the Amazon Aquifer Systems (AAS). This component includes 5 Outputs.

Component 2: Towards a multilevel management system for the AAS. This component includes 4 Outputs.

Component 3: Pilots for improved transboundary groundwater management. This component includes 8 pilots (Annex 2).

Component 4: Development of a Strategic Action Program for the AAS, including the country's action plan. This component includes 3 Outputs.

Component 5: Reinforced institutional capacity, gender mainstreaming, communication and awareness raised on the AAS. This component includes 4 Outputs.

- JUSTIFICATION AND THEORY OF CHANGE

Due to both naturally occurring and human-induced contamination of surface waters, groundwater has become the only source of water of acceptable quality for many Indigenous Peoples and local communities living in riverine areas. Groundwater is also essential to food security, as it is used for agricultural irrigation and industrial water supply.

The countries of the Amazon Basin bear a major responsibility for safeguarding the groundwater systems that contribute to flows throughout the Basin, play a critical role in hydrological and ecological cycles, and constitute a strategic resource for humanity. However, the expansion of the agricultural frontier, large-scale infrastructure development, deforestation, illegal mining, and other pressures threaten the forests, water resources, and communities of the region.

The Amazon Aquifer Systems Project (AAS) was developed to support the strengthening of national and regional frameworks for the protection and sustainable use of the Amazon Aquifer Systems. This will be pursued by supporting dialogue and agreements to coordinate actions, harmonize approaches, and exchange information; establish and maintain groundwater monitoring networks; regularly update hazard, vulnerability, and risk maps; improve groundwater management; and develop recommendations for groundwater allocation and protection in accordance with each country’s priorities.

Without an adequate and up-to-date assessment of the characteristics of the AAS to inform sustainable strategies for their use and management—and without appropriate legal, regulatory, and institutional frameworks for groundwater—global social and economic development objectives, including Sustainable Development Goal targets 6.4 and 6.6, will remain out of reach. Moreover, the degradation of water resources and aquifers risks becoming irreversible. This issue is particularly urgent because, in recent years, the contribution of groundwater to aquatic ecosystems has become increasingly important during recurring drought periods in the

Amazon Basin.

The long-term sustainability of water resources and ecosystem health in the Amazon Basin can therefore be achieved only through an adequate and shared understanding of regional groundwater, its characteristics, and the threats it faces across multiple scales and among key stakeholders. It will also require the establishment of a multilevel cooperation framework for these transboundary Amazonian aquifer systems—among the largest in the world—to ensure the water security of the populations that depend on them and to protect Amazonian ecohydrological systems and associated livelihoods. The Theory of Change of the AAS Project is found in Annex 1.

To provide recommendations on governance and institutional arrangements (White Paper, Component 2), to develop the Transboundary Diagnostic Analysis (TDA), detailed science-based studies using state-of-the-art methodologies ranging from remote sensing, in-situ field measurements and mathematical modeling of groundwater processes must be developed.

This consultancy is both timely and essential, as its evidence and recommendations are required to develop science-based activities and to provide guidance for the development of the TDA.

- CONSULTANCY OBJECTIVES

  - General Objective

To provide the state-of-the-art review, assessment and interpretation of the groundwater resources of the Amazon Aquifer Systems (AAS) building inter alia on geological, geophysics, hydrodynamic, hydro-chemical and hydrogeological studies, among others related studies. The review includes peer-reviewed publications, gray publications and national/regional data/information from the countries and other stakeholders regarding groundwater processes, monitoring activities and their protocols, in order to establish a sound scientific and technical basis for the characterization of the AAS, identification of knowledge and monitoring gaps, and definition of research and monitoring priorities.

  - Specific Objectives

- To develop a detailed working plan defining the methodology, schedule, resources, information requirements, country coordination, and interlinkages among the products to achieve the objectives of this consultancy.

- To conduct a state-of-the-art review, synthesis and interpretation of physical characterization of the AAS, and identify gaps and opportunities (Activity 1.1.1.1).

- To conduct a state-of-the-art review, synthesis and interpretation of surface-groundwater interaction, including atmospheric and land surface processes under climate change conditions, and identify gaps and opportunities (Activity 1.1.1.2).

- To conduct a state-of-the-art review, synthesis and interpretation of existing ground-based and remote sensing-based monitoring efforts with estimation of water storage, water table, withdrawal, surface deformation, among other parameters, and identify of gaps and opportunities (Activity 1.1.1.3).

- To conduct a state-of-the-art review, synthesis and interpretation of groundwater processes at the scale covering the pilot sites (downscaling techniques in remote sensing), and description of gaps and opportunities (Activity 1.1.1.4).

- REPORTS AND EXPECTED PRODUCTS

  - Component 1, Output 1.1.1

Component 1: Component 1 develops science-based studies using in-situ- and remote sensing-based methodologies, considering global changes (climate and human-induced), considering socio-economic development scenarios, and using global models (atmospheric, surface and groundwater) to have a better understanding not only on the AAS´s processes, but also of the major threats. For example, based on the physical characterization and human-induced hazards, priority zones will be identified (in terms of vulnerability, protection, data importance, potential unknown hazard to aquifer, etc.) for developing in-situ field measurements that will contribute to the AAS understanding. Three main features complementing Component 1 are: 1) provision of continuous training and capacity building to countries and ACTO with gender mainstreaming focus, where a certification in Amazon Aquifer Systems, groundwater knowledge and governance will be organized, 2) provision of science-based communications products, visualization and decision support tools/models, 3) development of Citizens Science initiatives that will provide engagement and awareness of local communities and sharing educational/communicational products, 4) the development of scientific evidence through peer-reviewed publications, and 5) the development of a TDA (Transboundary Diagnostic Analysis).

Output 1.1.1: An assessment of current state of the groundwater resources building inter alia on geological, geophysics, hydrodynamic, hydro-chemical and hydrogeological studies. Existing studies shall be reviewed, assessed and interpreted to develop a sound scientific and technical basis for the determination of the main characteristics of the AAS, including existing in-situ- and remote sensing-based monitoring efforts. Gaps in the existing scientific knowledge, studies and available information, as well as opportunities for further research, will be identified and delineated.

The following activities are anticipated to be undertaken:

- Activity 1.1.1.1: State-of-the-art review, synthesis and interpretation of physical characterization of the AAS, gaps and opportunities. This activity will perform an assessment of the state-of-the-art scientific understanding using geological, geophysics, hydraulics, hydrodynamic, hydro-chemical, isotopic hydrology, and hydrogeological studies. Gaps and opportunities for performing research will be delineated.

- Activity 1.1.1.2: State-of-the-art review, synthesis and interpretation of surface-groundwater interaction, including atmospheric processes under land surface processes under climate change conditions, and description of gaps and opportunities. This activity will include atmospheric processes such as the flying rivers of the Amazon Rainforest (an important factor that modulates precipitation patterns) under land surface processes and climate change conditions.

- Activity 1.1.1.3: State-of-the-art review, synthesis and interpretation of existing in-situ-based and remote sensing-based monitoring efforts with estimation of water storage, water table, withdrawal, surface deformation, among other parameters, and description of gaps and opportunities. Inventory of ongoing monitoring infrastructure and data (aquifer geometry, aquifer recharge and discharge identification, lithology and soil type, porosity, permeability, transmissivity and vertical conductivity, flow direction, pH, salinity, among others). Remote sensing-based analysis will be performed to estimate groundwater storage, groundwater storage anomaly, trend and seasonal variations, as well as changes due to hydrologic stages.

- Activity 1.1.1.4: State-of-the-art review, synthesis and interpretation of groundwater processes at the scale covering the pilot sites (downscaling techniques in remote sensing), and identification of gaps and opportunities. The remote sensing-based analysis of Activity 1.1.1.3 will be downscaled from the AAS to pilot´s scale.

  - Products, and expected results (in PDF and editable documents)

PRODUCT 1: Working plan that includes the schedule and detailed description of the working methodology along with resources to be used to achieve the contracted objective. The consultancy shall present the working plan in a report format, detailing the necessary methodology to achieve the general and specific objectives (of all products) of this ToR. The methodology shall address all general and specific objectives of this ToR and shall not modify, reduce, reinterpret, or exclude any contractual requirement.

The report relevant to this product shall include, at a minimum:

  - Methodology for inventorying/reviewing/interpreting and harmonizing national and regional information regarding the products (covering Output 1.1.1).

  - Detailed methodology for the requested products at the regional and national levels, including the standardization and integration of information and how they are interlinked, thus a road map to the TDA could be built.

  - Detailed timeline of activities (reports) including a plan of meetings with countries (if possible, specify potential requests of information). All the products require a validation workshop with country members. Reports (English and Spanish) need to be sent to countries at least two weeks in advance, therefore planning of meetings with countries regarding each product should be carefully designed.

Notes:

- Products from ongoing efforts (European Space Agency, International Atomic Energy Agency, French National Research Institute for Sustainable Development – IRD, among others) will be shared to the consultants.

- Data/information from countries: the working plan and the following products must include interaction with all eight ACTO Member Countries through the PCU. National data, maps, and interpretations must be coordinated with and/or reviewed by the officially designated country experts or focal points. Any missing information or unresolved technical differences should also be documented.

PRODUCT 2: State-of-the-art review, synthesis and interpretation of the physical characterization of the AAS, and identification of gaps in existing scientific knowledge, studies, and information, and opportunities for further research. This activity will assess the state-of-the-art scientific understanding based on geological, geophysics, hydraulics, hydrodynamic, hydro-chemical, isotopic hydrology, and hydrogeological studies.

- The report relevant to this product shall include, at a minimum, the following information:

  - State-of-the-art review, synthesis and interpretation: comprehensive assessment of the current scientific (peer-reviewed publications) and technical understanding of the AAS using peer-reviewed publications, gray literature, national and regional information as sources, covering geological, geophysical, hydraulic, hydrodynamic, hydrochemical, isotopic hydrology, and hydrogeological studies and data.

  - Integrated hydrogeological database and knowledge inventory: georeferenced compilation, standardization and harmonization of existing geological, geophysical, hydrogeological, groundwater, hydrochemical, isotopic, and hydraulic data and studies from participating countries. Differences in scales, classifications, units, terminology, and other relevant aspects affecting regional comparability shall be documented. The data should be formatted according to specifications from the Amazon Regional Observatory (ARO).

  - AAS´s conceptual model and maps: integrated conceptual and spatial characterization, of aquifer architecture, groundwater flow, recharge/discharge, groundwater–surface-water interactions, and areas of uncertainty. Assumptions and limitations resulting from data and knowledge gaps shall be documented.

  - Knowledge and data gap assessment: identification and, where applicable, spatial delineation of major gaps in existing scientific knowledge, studies, data availability, geographic coverage, methodologies, and monitoring that limit the current understanding of the AAS.

  - Priority research and monitoring agenda: prioritized portfolio of research and monitoring opportunities, including recommended methodologies, priority areas, and sequencing of activities.

  - Research roadmap: strategic roadmap translating the scientific findings into actionable recommendations for future research, monitoring, data integration, and sustainable groundwater management.

- Note: Provide an executive report as a presentation (Power Point or similar) to the countries.

PRODUCT 3: State-of-the-art review, synthesis and interpretation of surface-groundwater interaction, including atmospheric processes under land surface processes under climate change conditions, dentification of gaps in existing scientific knowledge, studies and information, and opportunities for further research. This activity will include atmospheric processes such as the flying rivers of the Amazon Rainforest (an important factor that modulates precipitation patterns) land surface processes and climate change conditions (Activity 1.1.1.2).

The report relevant to this product shall include, at a minimum, the following information:

  - Integrated state-of-the-art assessment:  review of surface-groundwater interactions and their relationships with atmospheric and land-surface processes across the Amazon, using peer-reviewed publications, gray literature, and national and regional information as sources.

  - Atmosphere, surface, and groundwater conceptual model: integrated conceptualization, based on available information and data, of precipitation, evapotranspiration, atmospheric moisture transport (“flying rivers”), soil processes, groundwater recharge, river discharge, groundwater–surface-water (global) exchanges, and monitoring aquifer data. Description of spatiotemporal scales addressing the interaction of these processes should be included. Relevant spatial and temporal scales and areas of uncertainty shall be described.

  - Integrated geospatial database and maps: compilation, standardization, harmonization and spatial analysis of atmospheric, climate, land-surface, hydrological, hydrogeological, and remote-sensing datasets, including maps of priority interaction and vulnerability zones. Differences affecting regional comparability shall be documented. The data should be formatted according to specifications from ARO.

  - Climate and land-use change assessment: assessment, based on existing studies and available information, of how climate change, deforestation, forest degradation, and other land-surface changes may affect atmospheric moisture recycling, precipitation, groundwater recharge, surface runoff, river flows, and groundwater–surface-water interactions.

  - Gaps, uncertainties, and opportunities assessment: identification of major gaps and uncertainties in existing scientific knowledge, studies, observation, data, and modeling related to surface-groundwater interactions, including priority areas where additional research is required.

  - Integrated research and monitoring roadmap: prioritized recommendations for coupled atmosphere–surface–groundwater modeling under future climate scenarios.

- Note: Provide an executive report as a presentation (Power Point or similar) to the countries.

PRODUCT 4: State-of-the-art review, synthesis and interpretation of existing in-situ-based and remote sensing-based monitoring efforts, including estimation of water storage, water table, withdrawal, surface deformation, among other parameters, and identification of gaps and opportunities. An inventory of existing-ongoing monitoring infrastructure and data (aquifer geometry, aquifer recharge and discharge identification, lithology and soil type, porosity, permeability, transmissivity and vertical conductivity, flow direction, pH, salinity, among others) shall be conducted. Remote sensing-based analysis shall be performed to estimate groundwater storage, groundwater storage anomaly, trend and seasonal adjustments, as well as changes due to hydrologic stages (Activity 1.1.1.3).

The report relevant to this product shall include, at a minimum, the following information:

  - Inventory and assessment of existing monitoring infrastructure: comprehensive georeferenced inventory of existing in-situ and remote-sensing monitoring efforts, infrastructure, datasets, measured parameters, spatial and temporal coverage, monitoring frequency, and data accessibility. A detailed inventory from country members is required.

  - Integrated hydrogeological monitoring database: structured, georeferenced and harmonized database of available groundwater levels, withdrawals, recharge/discharge indicators, aquifer geometry and properties, lithology, soil characteristics, hydraulic parameters, hydrochemistry, surface-water observations, and surface-deformation information. Data sources, units, temporal and spatial references, and relevant limitations shall be documented. The data shall be formatted according to specifications from the Amazon Regional Observatory (ARO).

  - Groundwater storage and storage-anomaly assessment: Regional remote-sensing-based analysis and estimates of groundwater storage and groundwater storage anomalies, including spatial patterns, long-term trends, seasonal variability, and interannual changes.

  - Groundwater dynamics and hydrologic-stage assessment: Analysis of groundwater responses to seasonal and interannual hydrologic stages, including floods, droughts, recharge periods, low-flow conditions, and other hydrological extremes.

  - Integrated monitoring and data-gap assessment: Integration and, where technically feasible, validation of in-situ and remote-sensing observations, with identification of spatial, temporal, and parameter-specific monitoring gaps and priority areas for additional observations. Discussion on monitoring protocols for groundwater processes are required. Existing groundwater monitoring protocols and differences among countries shall be assessed and documented.

  - AAS monitoring strategy and roadmap: Recommendations for an integrated long-term monitoring system combining wells, hydrological stations, geophysics, satellite gravimetry, remote sensing, and other technologies, including priority locations, parameters, frequency, standards, and data-management procedures.

- Note: Provide an executive report as a presentation (Power Point or similar) to the countries.

PRODUCT 5: State-of-the-art review, synthesis   and interpretation of groundwater processes at the scale of the eight pilot sites (downscaling techniques in remote sensing) and description of gaps and opportunities. The remote sensing-based analysis of Activity 1.1.1.3 will be downscaled to the AAS to pilot´s scale (Activity 1.1.1.4). There are eight pilots, and the sub-basin scales around the pilots (shapefiles) will be shared to the consultants. This product will be considered as initial assessments for the 8 pilots. Separate reports for each pilot are expected.

The report relevant to this product for each pilot shall include, at a minimum, the following information:

  - Pilot-site groundwater process assessment: detailed assessment and interpretation of groundwater recharge, discharge, storage dynamics, water-table fluctuations, and groundwater–surface-water interactions at the spatial scale of the selected pilot sites.

  - High-resolution downscaled groundwater products: spatially and temporally enhanced estimates of groundwater storage, groundwater storage anomalies, and, where feasible, groundwater-level/water-table variations derived through remote-sensing downscaling techniques.

  - Integrated remote-sensing and in-situ dataset: harmonized pilot-site datasets integrating satellite observations, groundwater monitoring, hydrological observations, climate variables, land-surface characteristics, and hydrogeological information.

  - Validation, uncertainty, and performance assessment: Evaluation of the accuracy, uncertainty, limitations, and transferability of the downscaled groundwater products using available in-situ observations.

  - Pilot-site downscaling methodology and scaling roadmap: documented methodology and recommendations for applying the downscaling approach to other Amazon regions (priority zones in Output 1.1.2), including required datasets, monitoring infrastructure, processing methods, and other relevant themes.

  - Gaps and opportunities (based on pilot’s technical proposal): Based on the available information, describe the gaps and opportunities of groundwater monitoring and analysis at the scale surrounding the pilots, having the country’s technical proposal as baseline.

- Note: Provide an executive report as a presentation (Power Point or similar) to the countries.

- PRODUCT PRESENTATION FORMAT

The products must be delivered observing the following details:

- Reports of each product shall be summitted in English and Spanish versions, in editable format and PDF.

- As applicable to each product, the consultant shall provide the data and databases used and generated during the analysis in structured and editable formats (e.g., Excel, CSV, or other appropriate formats). Data shall be organized and documented according to the specifications of the Amazon Regional Observatory (ARO) and the Project Data Management Plan. The corresponding metadata shall be provided, including, as applicable, data source, description, units, spatial and temporal reference, processing or transformation applied, and relevant limitations.

- Maps and geospatial datasets used or generated under the consultancy shall be delivered in editable GIS-compatible formats, including associated attribute tables, coordinate reference system information, metadata, and other supporting information necessary for their interpretation and reuse. Raster and vector data shall be provided in appropriate standard geospatial formats according to ARO specifications and the Project Data Management Plan.

- A structured and editable bibliographic database shall be provided, containing the peer-reviewed publications, gray literature, technical reports, national and regional information, and other documentary sources reviewed for the consultancy. At a minimum, the database shall identify the reference, type of source, year, geographic coverage, thematic area, and access or source information, where available.

- All figures, graphs, diagrams, conceptual models, and other graphical elements produced for the reports shall also be delivered in editable or reproducible formats, together with the underlying data used for their preparation, where applicable.

- Remote sensing datasets and derived products generated under Products 4 and 5, including maps, raster datasets, time series, groundwater storage estimates, groundwater storage anomalies, and downscaled products, shall be delivered in appropriate editable or reusable formats, together with the corresponding metadata and methodological documentation.

- A summary presentation of each product shall be submitted in editable PowerPoint format in both English and Spanish.

Note: All digital files shall be clearly organized by product and accompanied by sufficient documentation to ensure their traceability, interpretation, reproducibility, and subsequent use by ACTO, ARO, the participating countries, and subsequent Project activities.

- CONTRACTUAL CONDITIONS AND TERMS OF PAYMENT

The contract with the consulting firm shall be on an all-inclusive basis. The proposed contract price shall cover all costs that may be incurred by the firm and its consulting team in achieving the objectives and delivering the outputs established in these Terms of Reference, including professional fees, materials, organization of virtual workshops, subcontracting costs, taxes, fees, contributions, and any other applicable fiscal obligations, as well as any other expenses necessary for the performance of the services. No additional costs beyond those specified in the financial proposal shall be recognized.

The proposed contract price shall be expressed in United States dollars (USD). The consulting firm shall be responsible for the payment of all taxes and fiscal obligations applicable under the relevant legislation, and such payments shall not be reimbursed by the Amazon Cooperation Treaty Organization (ACTO).

The consulting firm shall be responsible for assembling the necessary team, including any national specialists it deems appropriate, as well as for their engagement, remuneration, and coordination. The contractual arrangements, duration of engagement, and level of effort of each team member shall be defined by the firm in its proposal, in accordance with the technical requirements and project schedule. Such arrangements shall not establish any employment relationship between the team members and ACTO.

| No. | Deliverables | Maximum Submission Deadline | Payment percentage |
| --- | --- | --- | --- |
| 1 | # Work Plan, including methodology and implementation schedule. | # 14 calendar days from the date of contract signature. | # 10% |
| 2 | State-of-the-art review, synthesis and interpretation of the physical characterization of the AAS | # 90 calendar days from the date of contract signature. | # 20% |
| 3 | State-of-the-art review, synthesis and interpretation of surface-groundwater interaction | # 150 calendar days from the date of contract signature. | # 25% |
| 4 | State-of-the-art review, synthesis and interpretation of monitoring efforts | # 210 calendar days from the date of contract signature. | # 25% |
| 5 | State-of-the-art review, synthesis and interpretation of groundwater processes at the scale of the eight pilot sites. | # 270 calendar days from the date of contract signature | # 20% |

- CONFIDENTIALITY AND INTELLECTUAL PROPERTY

The handling of information shall be subject to the confidentiality policies of UNEP and the PS/ACTO; prior to disclosing internal documents—or documents that, by virtue of their content or the circumstances of their creation or communication, must be considered confidential—express written consent must be obtained from UNEP through the PS/ACTO, acting as the executing entity.

Copyright and other intellectual property rights in materials produced under this consultancy shall be determined in accordance with the Project Cooperation Agreement between UNEP and PS/ACTO and reflected in the consultancy contract. The consultant shall not publish, distribute or reuse the products without prior written authorization from PS/ACTO and UNEP, as applicable. Pre-existing information, data, maps, methodologies and other materials shall remain the property of their original owners. Data provided by participating countries or partner institutions shall be used and shared only in accordance with the conditions established by the respective data owners. All sources, licenses, restrictions and required acknowledgements shall be clearly documented in the products and associated metadata

- LOCATION AND WORKING ARRANGEMENTS

The institution/company will provide services in his own offices and will maintain virtual contact with the Project Coordination Unit (PCU). Travel, in-person consultations or validation workshops may be required only when agreed in advance and reflected in the approved work plan and financial proposal.

- EVALUATION CRITERIA

The successful bidder shall meet the criteria detailed below:

- Documents to be submitted:

| N.º | Criterion | Description | Compliance |
| --- | --- | --- | --- |
| 1 | Complete and Timely Submission | Were all required bid documents submitted within the established deadline? | Compliant / Non-compliant |
| 2 | Legal Incorporation Document | Was the firm's certificate of incorporation or legal registration document in its country of origin submitted? | Compliant / Non-compliant |
| 3 | Company Profile | Was the company profile submitted? | Compliant / Non-compliant |
| 4 | General Experience | Does the firm demonstrate experience in at least three (3) projects completed within the last ten (10) years, related to water resources management, environmental governance, water legislation, institutional analysis, public policies, or other fields relevant to the consultancy? | Compliant / Non-compliant |
| 5 | Specific Experience | Does the firm have experience in at least one project related to water resources in tropical regions, transboundary basins, large river basins, or environmentally complex regions? | Compliant / Non-compliant |
| 6 | Key Personnel | Were complete and signed CVs of the key personnel submitted, together with letters of commitment confirming their availability? | Compliant / Non-compliant |
| 7 | Proposal Validity | Is the proposal valid for 90 calendar days from the submission deadline? | Compliant / Non-compliant |
| 8 | Separate Financial Proposal | Was the financial proposal submitted as a separate document from the technical proposal? Inclusion of financial information in the technical proposal constitutes grounds for disqualification. | Compliant / Non-compliant |

- Technical evaluation (80 points)

| Company Experience |  | Points | Total points |
| --- | --- | --- | --- |
| General Experience | The consulting firm shall demonstrate relevant professional experience in the fields of water resources, environmental sciences, earth sciences, or other related areas. The consulting firm shall demonstrate experience in at least three (3) projects completed during the last ten (10) years related to water resources, groundwater, hydrology, hydrogeology, environmental assessment, or other water-related fields. | 10 | 20 |
| Specific Experience | The consulting firm shall have completed at least one (1) project of at least one year in duration involving groundwater resources, hydrogeological assessments, aquifer characterization, surface water–groundwater interactions, water resources monitoring, or comparable technical studies. The consulting firm shall demonstrate at least two (2) years of specific experience in integrated data analysis and spatial analysis, including GIS, remote sensing, spatial analysis, environmental or hydrological databases, or the integration of multiple sources of scientific and technical information. The consulting firm shall demonstrate at least five (5) years of experience in the Amazon Basin or in other tropical regions, transboundary basins, large river basins, or environmentally complex regions. | 10 |  |

| Key Personal |  | Evaluation level |  | Total Points |
| --- | --- | --- | --- | --- |
| Team Coordinator / Team Leader | General Experience | General |  |  |
|  | • University degree in hydrogeology, geology, hydrology, water resources, environmental sciences, earth sciences, engineering, or another relevant field. | Yes (1 point) | Very Satisfactory | 5 |
|  |  | No (0 points) | Does Not Meet Requirements |  |
|  | • Must hold a doctoral degree (PhD) in a relevant field. | Yes (2 points) | Very Satisfactory |  |
|  |  | No (0 points) | Does Not Meet Requirements |  |
|  | • At least ten (10) years of professional experience in water resources, groundwater, hydrogeology, hydrology, or other closely related fields. | ≥ 10 years of experience (2 points) | Very Satisfactory |  |
|  |  | < 10 years of experience (0 points) | Does Not Meet Requirements |  |
|  | Specific Experience | Specific |  |  |
|  | • Demonstrated experience in the Amazon Basin related to water resources or other closely related fields. | ≥ 5 years of experience (3 points) | Very Satisfactory | 8 |
|  |  | < 5 years of experience (0 points) | Does Not Meet Requirements |  |
|  | • Demonstrated experience in the coordination or leadership of multidisciplinary technical studies related to water resources, groundwater, hydrogeology, environmental assessment, or other closely related fields. | ≥ 5 years of experience (3 points) | Very Satisfactory |  |
|  |  | < 5 years of experience (0 points) | Does Not Meet Requirements |  |
|  | • Experience in transboundary basins, or other comparable environmental contexts will be considered relevant. | ≥ 5 years of experience (2 points) | Very Satisfactory |  |
|  |  | < 5 years of experience (0 points) | Less Satisfactory |  |
| Technical Specialists Team | General Experience | General |  |  |
|  | • University degree in hydrogeology, geology, hydrology, water resources, environmental sciences, earth sciences, engineering, or another relevant field. | Yes (2 points) | Very Satisfactory | 5 |
|  |  | No (0 points) | Does Not Meet Requirements |  |
|  | • Postgraduate qualifications are desirable. | Yes (2 points) | Very Satisfactory |  |
|  |  | No (0 points) | Less Satisfactory |  |
|  | • At least five (5) years of professional experience in water resources | ≥ 5 years of experience (2 points) | Very Satisfactory |  |
|  |  | < 5 years of experience (0 points) | Does Not Meet Requirements |  |
|  | Specific Experience | Specific |  |  |
|  | • Specialized expertise in groundwater and geology: hydrogeology, aquifer characterization, groundwater modelling, hydrochemistry, and isotope hydrology. | ≥ 5 years of experience (2 points) | Very Satisfactory | 8 |
|  |  | < 5 years of experience (0 points) | Less Satisfactory |  |
|  | • Experience in hydrology and climate: surface water–groundwater interaction, hydrology, ecohydrology, atmospheric sciences, Amazon moisture recycling, and climate modelling. | ≥ 5 years of experience (2 points) | Very Satisfactory |  |
|  |  | < 5 years of experience (0 points) | Less Satisfactory |  |
|  | • Experience in Earth observation: remote sensing, satellite gravimetry, hydrological remote sensing, and remote-sensing-based downscaling/upscaling. | ≥ 5 years of experience (2 points) | Very Satisfactory |  |
|  |  | < 5 years of experience (0 points) | Less Satisfactory |  |
|  | • Experience in data and integration: GIS, spatial analysis, database management, statistical analysis, uncertainty assessment, and integration of multi-source datasets. | ≥ 5 years of experience (2 points) | Very Satisfactory |  |
|  |  | < 5 years of experience (0 points) | Less Satisfactory |  |
| Language Proficiency | The Team Coordinator and/or designated members responsible for coordination with ACTO and the Member Countries shall have sufficient proficiency in Spanish and English to participate in technical meetings and prepare or review project documentation. | English–Spanish proficiency |  | 4 |

| Technical Proposal |  | Weighting | Total Score |
| --- | --- | --- | --- |
| Understanding of the Objectives and Scope of the ToR | The proposal presents the required information faithfully and accurately, strictly limited to reproducing the requested data without including additional analysis, interpretations, or assessments. | 7 | 30 |
|  | The proposal is oriented toward achieving the objectives through a critical analysis of the information, including detailed observations on each objective and the proposed activities. |  |  |
| Methodology for the five products (integration and harmonization of data from the eight countries, remote sensing, and downscaling to the pilot sites)) | The proposal describes in detail and separately the conceptual approaches and methodologies to be applied. | 15 |  |
|  | The proposal presents clear indicators to measure the scope of the activities according to progress toward the objectives in qualitative terms. |  |  |
| Work Plan, Schedule Consistent with Delivery Deadlines, Coordination with Countries, Validation Workshops, and Risk Management | The proposal includes a coherent implementation schedule. | 8 |  |
|  | The proposed Work Plan identifies the persons responsible for the activities and the resources allocated. |  |  |

- Financial Proposal and Administrative Expenses (20 points)

Detailed financial proposal, including the total budget broken down by cost categories, explicitly identifying professional fees, operational and logistical expenses, and administrative expenses (administrative expenses must not exceed 10% of the total budget), which must be reasonable, proportionate, and consistent with the scope and complexity of the consultancy.

The financial proposal must be strictly consistent with the technical proposal, the work plan, and the deliverables schedule, and clearly reflect the costs associated with the effective implementation of the activities and the delivery of the expected results.

- REPORTING AND SUPERVISION

The contracted entity shall report to the Permanent Secretariat of ACTO (SP/ACTO) and shall be under the supervision of the Coordinator of the Amazon Aquifer Systems Project. The Project Coordinator and SP/ACTO shall approve the consultancy deliverables.

- WORK METHODOLOGY

The consultant shall apply a participatory and iterative methodology, which shall include:

- Initial meeting to validate the scope and schedule.

- Progressive submission of deliverables.

- Review and feedback rounds.

- Final validation by the designated technical supervisor.

- Formal submission of the final deliverables in editable formats.

- STATEMENT OF COMMITMENT

STATEMENT OF COMMITMENT

Request for Proposals No. 004/2026: Contracting of consulting services for the assessment and gap analysis of legal and regulatory frameworks, as well as institutional capacities for groundwater management at the regional and national levels, including model policies and regulatory toolkits for the necessary reforms.

Place and date: [city, country], [day] [month] [year]

To:

Permanent Secretariat of ACTO / Amazon Aquifer Systems Project Coordination Unit

I, [full name], holder of [type and number of identification document], in my capacity as [position] and legal representative of [legal name of the firm], with registered address at [address, city, country], hereby declare under my responsibility the following:

1. 	Acceptance of the Bidding Documents. I acknowledge and fully accept the Terms of Reference, the bidding documents, and the annexes of this procurement process, as well as the contractual conditions arising therefrom.

2. 	Accuracy of Information. All information and documents submitted as part of the proposal are true, complete, and verifiable. I authorize ACTO to verify them. I understand that any false information constitutes grounds for disqualification or termination of the contract, without prejudice to any other applicable actions.

3. 	Eligibility and Absence of Conflict of Interest. The firm and its team members have no actual, potential, or apparent conflict of interest with ACTO, the Amazon Aquifer Systems Project, its funding agencies, or the individuals involved in the evaluation of proposals. I undertake to immediately disclose any situation that may give rise to such a conflict. The firm is not debarred, suspended, or sanctioned by international organizations or by the authorities of its country.

4. 	Proposal Validity. I undertake to maintain the validity of the proposal for a minimum of [90] calendar days from the submission deadline.

5. 	Financial Proposal. The proposed price is expressed in United States dollars (USD), on an "all-inclusive" basis, and includes professional fees, materials, virtual workshops, translations, subcontracting costs, taxes, fees, and any other applicable fiscal obligations. I shall not request reimbursement or recognition of any additional costs beyond those specified in the financial proposal.

6. 	Proposed Team. Each member of the key personnel has confirmed their availability and commitment to participate in the implementation of the contract. I shall not replace any team member without prior written authorization from ACTO, and any replacement shall have qualifications and experience equivalent or superior to those originally proposed.

7. 	Compliance with Deadlines and Quality Requirements. I undertake to deliver the required outputs within the deadlines, in the languages (Spanish and English), and in the formats established in the Terms of Reference, including the required data, databases, maps, and presentations, and to conduct the validation workshops with the Member Countries.

8. 	Ethics and Integrity. The firm has not offered, given, or received, and shall not offer, give, or receive, any improper advantages related to this procurement process or the contract. The firm shall not engage in fraud, corruption, collusion, coercion, or obstructive practices. It shall not participate in agreements with other bidders intended to restrict competition.

9. 	Confidentiality and Intellectual Property. I shall maintain the confidentiality of the information to which I have access and shall not publish, distribute, or reuse the deliverables without prior written authorization from the United Nations Environment Programme (UNEP), through SP/ACTO. I acknowledge and accept that the intellectual property rights relating to the deliverables shall be governed by the Project Cooperation Agreement and the consultancy contract.

10. Subcontracting. I shall subcontract services only under the conditions authorized by the bidding documents and shall remain fully responsible to ACTO for all subcontracted activities. No employment relationship shall exist between ACTO and the firm or its personnel.

11. Acceptance of the Evaluation Process. I acknowledge and accept that ACTO may reject any proposal, declare the bidding process unsuccessful, or cancel it, without giving rise to any right to claim or compensation.

I hereby sign this statement as confirmation of my agreement.

Signature and stamp (original signature or validated electronic signature) Full name: [ ] Position: [ ] Legal name of the firm: [ ] Identification document/Firm registration number: [ ]

Annex 2 – Geographic location of the pilot projects

| Pilot | Project area | Latitude | Longitude |
| --- | --- | --- | --- |
| i | Cobija (Bolivia) | -11,0274 | -68,7674 |
|  | Brasiléia/Epitaciolândia (Brasil) | -11,0133 | -68,7440 |
| ii | Pando-Beni-La Paz (Bolivia) | -12,5838 | -67,6510 |
| iii | Puerto Asis (Colombia) | 0,5002 | -76,5004 |
|  | Valle del Guamuez (Colombia) | 0,4197 | -76,9005 |
|  | San Miguel (Colombia) | 0,3251 | -76,8754 |
| iv | Orellana (Ecuador) | -0,4711 | -76,9875 |
| v | Georgetown (Guyana-Surinam) | 6,8013 | -58,1551 |
| vi | Coronel Portillo (Perú) | -8,3929 | -74,5826 |
| vii | Kwamalasamutu (Surinam) | 2,3562 | -56,7945 |
|  | Kawemhaken (Surinam) | 3,4215 | -54,0278 |
| viii | San Carlos de Rio Negro (Venezuela) | 1,9189 | -67,0554 |

Figure 1.1. Major rivers of the Amazon Basin, together with the biogeographic and watershed delineations. Note that the delineation differs between the surface watershed and the aquifer systems. The eight pilot projects are shown in the figure.