Public Call for Tender N. º 005

Contracting of consulting services for the assessment and gap analysis of legal and regulatory frameworks, as well as institutional capacities for groundwater management at the regional and national levels, including model policies and regulatory toolkits for the necessary reforms.

The Amazon Cooperation Treaty Organization (ACTO), an international organization with headquarters in Asa Norte, Brasilia-DF, Brazil, Postal Code 70.750-521, announces that on October 09, 2026, at 15:00 p.m. (Brasilia time) it is publishing this Tender Document. The award criterion will be the Best Technical and Economic Proposal and Administration Expenses, under the fixed price modality. The process will be governed by the ACTO Contracting Procedure in its current version and, complementarily and by analogy, taking as reference the Administrative and Financial Instrument (IAF), as well as by the other conditions and specifications contained in this Bidding Document and its annexes.

Bidding details:

- Opening date: October 26, 2026

- Time: 09:00 (hora de Brasilia)

- Modality: Public bidding according to the Best Technical and Economic Proposal and Administration Expenses, under the fixed price modality.

- General Instructions to Bidders

  - Objective of the bidding

## Contracting of consulting services for the assessment and gap analysis of legal and regulatory frameworks, as well as institutional capacities for groundwater management at the regional and national levels, including model policies and regulatory toolkits for the necessary reforms, the objectives of which are set out in Annex 1 – Terms of Reference, which forms an integral part of these Bidding Documents.

  - Conditions for Participation

## Any institution, company, or institute duly accredited or registered in its country may participate in the bidding process, provided that it has relevant professional experience in consulting services related to water resources management, environmental management, public policies, legal and regulatory analysis, institutional strengthening, governance, or other related fields, with at least three (3) projects completed within the last ten (10) years, and has the legal capacity to enter into contracts with international organizations.

  - Submission of proposals

## Institutions/companies interested in providing the services described in the specifications, presented in Annex 1, an integral part of this RFP, shall submit their bids in three separate and duly identified files or folders, as follows: (a) file with the legal and tax qualification documents; (b) file with the technical qualification documents; and (c) file with the financial bid. The file or folder with the legal and tax qualification documents, as well as the technical qualification documents, shall not contain any financial information.

## The package of files or folders must be sent to the e-mail address: projectosaa@otca.org and the subject line should be identified as: “Bidding Nro. 005: Assessment and gap analysis of legal, regulatory frameworks and institutional capacities for groundwater management in the region and countries including model policies and regulations toolkits for necessary reforms.”

## Bids must be submitted by October 23, 2026, at 18:00 (Brasilia time). For purposes of timely delivery, only the date and time of receipt of the e-mail will be considered. After receipt of the proposal, the SP/OTCA will reply to the email with confirmation of receipt.

  - Validity of bids

## Bids must be valid for 90 calendar days from the day after the deadline for submission of proposals

  - Request for additional information

## Interested parties may request additional information regarding the Tender Documents and Technical Specifications. Inquiries must be submitted in writing by October 15, 2026, to the email address projectosaa@otca.org, with the subject line:

## “Bidding Nro. 005: Assessment and gap analysis of legal, regulatory frameworks and institutional capacities for groundwater management in the region and countries including model policies and regulations toolkits for necessary reforms.”

- Content of the proposal

Each file or digital folder must contain the original document with digital signature.

  - File or folder 1: Legal and fiscal qualification documents

## The scanned "original" documents related to the legal and fiscal qualification of the

## entity/company must be submitted in original or in notarized copy. The letter of presentation of the entity/company must be duly signed by the legal representative or by the attorney-in-fact. If signed by an attorney-in-fact, it will be necessary to submit the power of attorney.

## The file or folder with the documents required for legal, fiscal, financial and technical

## qualification must contain:

- Bidder's letter of introduction;

- Articles of Incorporation, Bylaws or Articles of Incorporation and their amendments in force, duly registered with the competent body, in the case of a Commercial Company, and, in the case of a Joint Stock Company, accompanied by the minutes of election of its Administrators;

- Decree of authorization duly filed, in the case of a foreign company or corporation operating in the country, and act of registration or authorization for operation issued by the competent body, when the activity so requires;

- Proof of registration in the National Registry (according to the regulations of each country);

- Proof of regularity with the Federal, State and Municipal Treasury, when applicable, of the bidder's domicile or headquarters or other equivalent in accordance with the law, issued within 90 days;

- Proof of regularity with Social Security, demonstrating compliance with legally established social obligations, issued with less than 90 days;

- Certificates of Labor Fiscal Regularity or its analogous according to the regulations of each country, issued with less than 90 days;

- Negative bankruptcy certificate, issued by the distributors of the bidder's headquarters, issued no more than 90 days prior to the date of submission of proposals;

- Positive certificates with negative effect will be accepted.

  - File or Folder 2: Technical Qualification Documents

## a) The bidder shall submit statement(s), certificate(s), attestations(s), or contracts accompanied by documents of satisfactory performance issued by legal entity(ies) under public or private law, certifying that the bidder has provided to the declarant(s) products and services compatible with the object of this bid, in accordance with Annex 1 of this RFP.

## a1) The declarations, certificates or statements mentioned in item 'a' must allow verification of, at a minimum, the project identification, the contracting entity, the purpose and scope of the services, the implementation period, and the satisfactory completion of the services. They must be submitted on letterhead for at least 3 (three) different completed projects, signed and with the contact telephone number of the representatives of the respective declarants.

## a2) The bidder must demonstrate professional experience in consulting services related to water resources management, environmental management, public policies, legal and regulatory analysis, institutional strengthening, governance, or other related fields, and the satisfactory completion of at least three (3) projects within the last ten (10) years.

## b) The bidder must present a technical team with qualifications and experience appropriate to the object of the consultancy, on the date foreseen for the delivery of the Qualification Documents and the Technical and Price Proposals, comprising professionals with academic qualifications in accordance with the requirements established in Annex 1 of this RFP.

## b1) The adequacy of the professional qualifications and experience to the object of the contracting must be demonstrated by the bidder through the respective curricula vitae and corresponding supporting documentation, for the evaluation of the Special Contracting Committee and, in case of doubt, of the technical area related to the bidding.

## b2) The professional proposed by the bidder as Team Coordinator/Leader shall coordinate the execution of the services covered by the bidding process. Substitution during contract implementation shall only be permitted with prior approval of the contracting entity and by a professional with experience equivalent or superior to that of the originally proposed professional.

## b3) The technical managers and/or members of the core technical team must be engaged by the bidder on the date foreseen for the delivery of the proposal. For the purposes of this Terms of Reference, the following shall be understood as such: administrators or directors, employees, service providers with a written contract, or persons engaged through another instrument that sufficiently demonstrates their commitment and availability to participate in the implementation of the consultancy, should the bidder be awarded the contract.

  - File or Folder 3: Financial Proposal and Administrative Expenses

## The financial proposal shall be submitted with the cost composition and price formation of the services to be rendered, including all its cycles and contemplating all expenses, such as: direct and indirect costs, applicable taxes, administrative fee, services, social charges, labor costs, insurance, training, travel, lodging, transportation and/or others necessary for the integral fulfillment of the objectives and expected products, which shall be considered included, regardless of the bidder's express statement.

- Disqualified

Any proposal that does not comply with the provisions of this RFP, that contradicts any legal

provision in force or that indicates values that are incompatible with the market price, either

because of excess or because they are manifestly unfeasible, will be disqualified.

- Processing and evaluation

For the evaluation of the proposals, the SP/OTCA will constitute a Bidding Committee that will proceed with the evaluations corresponding to the qualification within the term of validity of the bids. All files or folders related to the legal and tax qualification will be opened at the same time, with the order of opening per bidder being randomly defined. The Commission will proceed in the same manner with the technical qualification and financial proposal documents.

The Commission will verify whether all bidders submitted the documentation required for qualification. The opening of the technical qualification documents and financial proposals will be done only for the bidders that have been qualified in the legal and fiscal aspects. The SP/OTCA will return the financial proposals of bidders not qualified in the first stage.

Irrelevant material errors may be corrected by a duly justified decision of the Bidding Committee.

The Bidding Committee may, up to the signing of the contract, exclude a bidder, on duly justified grounds, if it becomes aware of any fact or circumstance, prior or subsequent to the bid award, that reveals unsuitability or lack of technical or financial capacity.

The proposal of the bidder that, having complied with all the conditions of this PUBLIC TENDER, obtains the highest score will be considered the winner. The remaining qualified bidders will be ranked in descending order of score.

In the event of a tie, the tie-breaking criteria will be the following, in order:

1st Highest score in the Technical Proposal, economic and administration expenses;

2nd lowest price;

3rd Company with the highest score in the items of Technical Qualification of Equipment, General Experience and Specific Experience;

4º Drawing of lots in public session.

Bidders who fail to submit any of the documents required for qualification in this bidding, or who submit them in accordance with requirements other than those established in this RFP, will be deemed ineligible.

Proposals with technical or operational aspects not specified in this RFP or in its Terms of Reference will be disqualified; bidders must adhere to the terms described in the specifications of the products and services requested.

If any bidder is not qualified in the legal and fiscal aspects, the SP/OTCA Administration may, at its sole discretion, set a period of six (6) working days for the presentation of the missing documents. Once the causes for disqualification or ineligibility have been remedied, the process will be resumed.

Once the proposal evaluation process is concluded, the SP/OTCA will inform the selected bidder of the result, and contract negotiations will begin. Once the negotiation is completed, the SP/OTCA will inform the other bidders of the result of the evaluation process.

- Signing of the contract

The deadline for the winning bidder to sign the contract will be 10 (ten) business days after the SP/OTCA's notification of the proposal selection.

- Duration of contract

The contract to be signed will be valid for up to 09 months after the signing of the contract.

- Terms of payment

Payments due for services rendered by the contracted entity/company will be made as specified in the technical qualification documents according to the payment schedule as expressed in the TORs.

- Cancellation of the bidding

The bidding process may be declared void in the following cases:

- Fewer than 3 (three) proposals have been received;

- No bidder has been qualified;

- There is evidence of bids with prices well below market prices or discounts well above those practiced in the market.

In case of cancellation of the process, the SP/OTCA will inform the bidders without the need

to justify the reasons. Bidders shall not be entitled to any compensation.

In the event of termination of the corresponding contract, the contracted company will only

receive payment for services provided to the SP/OTCA.

ANNEX 1 – TERMS OF REFERENCE

Project

Towards a better understanding of Amazonian Aquifer Systems for their protection and sustainable management

GEF ID 11108

Component 2

Project

Towards a better understanding of Amazonian Aquifer Systems for their protection and sustainable management

GEF ID 11108

Component 2

Terms of Reference (ToR)

Output 2.1.1: Assessment and gap analysis of legal, regulatory frameworks and institutional capacities for groundwater management in the region and countries including model policies and regulations toolkits for necessary reforms.

Project No.: GEF ID 11108

Funding Agency: IDB-UNEP

Executing Agency: Amazon Cooperation Treaty Organization (ACTO)

Terms of Reference (ToR)

Output 2.1.1: Assessment and gap analysis of legal, regulatory frameworks and institutional capacities for groundwater management in the region and countries including model policies and regulations toolkits for necessary reforms.

Project No.: GEF ID 11108

Funding Agency: IDB-UNEP

Executing Agency: Amazon Cooperation Treaty Organization (ACTO)

TERMS OF REFERENCE

Output 2.1.1: Assessment and gap analysis of legal, regulatory frameworks and institutional capacities for groundwater management in the region and countries including model policies and regulations toolkits for necessary reforms.

- BACKGROUND

The project “Towards a better understanding of Amazonian Aquifer Systems for their protection and sustainable management”, funded by the Global Environment Facility (GEF ID 11108), executed by the Amazon Cooperation Treaty Organization (ACTO), and having the Inter-American Development Bank (IDB) and the United Nations Environment Programme (UNEP) as implementing agencies.

Beneath much of the Amazon basin lies the Amazon Aquifer Systems (AAS). While presumably it underlies parts of Bolivia, Brazil, Colombia, Ecuador, Peru and Venezuela, its actual extent and dynamics are not well understood, and it is anticipated that it could extend much further than is currently known. The demand for safe water has increased in the Amazon Basin and, despite the large volume of surface water in the region, all countries use groundwater extensively as an alternative source of safe water. Groundwater in the Amazon basin plays a major role in the hydrological and ecological cycles and largely influences rainforest ecosystems and climate variability, especially during the dry season, where the understanding of surface-groundwater interactions is important. Groundwater is locally threatened by global changes such as climate change and extreme events affecting aquifer levels, recharge, and changes in groundwater regimes, as well as anthropogenic activities affecting water quality of aquifers. Global changes combined to population and economic activities growth and occurrence of diseases (Covid-19), dependency on groundwater supply increases, demanding sustainable and transboundary management strategy.

The project seeks to tackle four barriers: 1) the insufficient transboundary aquifer knowledge: the limits, the hydraulic behavior and interconnections between the regional geological formations, between surface and groundwater flows and potential hazards to groundwater are poorly understood, 2) the lack of agreements for shared groundwater governance: there is a gap in the different political, legal, regulatory, and institutional frameworks between countries for the management of groundwater systems, as well as the lack of understanding of the importance of cooperation to address the challenges that affect the AAS, 3) the lack of a common protection strategy: countries have advanced in the protection of groundwater through national strategies, plans, projects, and technical studies, but so far, no common strategy exists that is coordinated among those countries at the AAS scale, and 4) the lack of public awareness related to AAS´s protection and sustainable use: there is a limited appreciation for the multiple services that the AAS provide at all levels (ecosystems, society, scientific community, etc.).

To tackle these four barriers, the project includes five (5) components:

Component 1: Consolidation and expansion of the current understanding in the functioning of and threats to the Amazon Aquifer Systems (AAS). This component includes 5 Outputs.

Component 2: Towards a multilevel management system for the AAS. This component includes 4 Outputs.

Component 3: Pilots for improved transboundary groundwater management. This component includes 8 pilots (Annex 2).

Component 4: Development of a Strategic Action Program for the AAS, including the country's action plan. This component includes 3 Outputs.

Component 5: Reinforced institutional capacity, gender mainstreaming, communication and awareness raised on the AAS. This component includes 4 Outputs.

- JUSTIFICATION AND THEORY OF CHANGE

Due to both naturally occurring and human-induced contamination of surface waters, groundwater has become the only source of water of acceptable quality for many Indigenous Peoples and local communities living in riverine areas. Groundwater is also essential to food security, as it is used for agricultural irrigation and industrial water supply.

The countries of the Amazon Basin bear a major responsibility for safeguarding the groundwater systems that contribute to flows throughout the Basin, play a critical role in hydrological and ecological cycles, and constitute a strategic resource for humanity. However, the expansion of the agricultural frontier, large-scale infrastructure development, deforestation, illegal mining, and other pressures threaten the forests, water resources, and communities of the region.

The Amazon Aquifer Systems Project (AAS) was developed to support the strengthening of national and regional frameworks for the protection and sustainable use of the Amazon Aquifer Systems. This will be pursued by supporting dialogue and agreements to coordinate actions, harmonize approaches, and exchange information; establish and maintain groundwater monitoring networks; regularly update hazard, vulnerability, and risk maps; improve groundwater management; and develop recommendations for groundwater allocation and protection in accordance with each country’s priorities.

Without an adequate and up-to-date assessment of the characteristics of the AAS to inform sustainable strategies for their use and management—and without appropriate legal, regulatory, and institutional frameworks for groundwater—global social and economic development objectives, including Sustainable Development Goal targets 6.4 and 6.6, will remain out of reach. Moreover, the degradation of water resources and aquifers risks becoming irreversible. This issue is particularly urgent because, in recent years, the contribution of groundwater to aquatic ecosystems has become increasingly important during recurring drought periods in the Amazon Basin.

The long-term sustainability of water resources and ecosystem health in the Amazon Basin can therefore be achieved only through an adequate and shared understanding of regional groundwater, its characteristics, and the threats it faces across multiple scales and among key stakeholders. It will also require the establishment of a multilevel cooperation framework for these transboundary Amazonian aquifer systems—among the largest in the world—to ensure the water security of the populations that depend on them and to protect Amazonian ecohydrological systems and associated livelihoods. The Theory of Change of the AAS Project is found in Annex 1.

Accordingly, this study must move beyond a general recognition of governance gaps towards a verified and implementation-oriented assessment. It will examine both the formal framework—de jure rules, mandates, and procedures—and its application in practice, including de facto capacities, coordination, financing, use of information, compliance, and enforcement. The study will also assess how groundwater-related benefits, costs, and risks are distributed and whether gender equality, Indigenous Peoples, local communities, and other vulnerable groups are meaningfully reflected in governance arrangements.

This consultancy is both timely and essential, as its evidence and recommendations are required to inform the White Paper and the Strategic Action Programme (SAP). Without a common analytical framework, validated national findings, and practical reform instruments, these subsequent products may remain too general to effectively guide legal reform, institutional strengthening, investment, monitoring, and transboundary cooperation.

The study will add value by providing:

- A comparable national and regional baseline identifying legal, policy, institutional, and implementation gaps;

- A clear distinction between gaps in the applicable rules, institutional capacity deficits, and implementation or enforcement gaps;

- Country-owned priorities that recognize differences in legal systems, administrative structures, and levels of readiness;

- A substantive equity, gender equality, and intercultural perspective appropriate for groundwater governance;

- Adaptable model policy and regulatory options, together with sequenced road maps for reform and capacity strengthening; and

- Direct and traceable inputs to the White Paper (Output 2.1.2), the Strategic Action Programme (Component 4), and related project components.

- CONSULTANCY OBJECTIVES

  - General Objective

To provide a validated regional- and national-level assessment of the legal and regulatory frameworks, public policies, institutional capacities, information governance arrangements, and socioeconomic dimensions of groundwater management, and to translate the identified gaps into adaptable model policy and regulatory tools and prioritized reform road maps that support the coordinated, equitable, and sustainable management of the Amazon Aquifer Systems.

  - Specific Objectives

- Inventory and assess relevant legal, regulatory, and public policy instruments at the subnational, national, regional, and supranational levels, including their hierarchy, coherence, enforceability, and implementation;

- Map institutions, mandates, decision-making processes, coordination arrangements, technical and financial capacities, accountability and oversight arrangements, and groundwater information flows;

- Assess groundwater use and socioeconomic dependence, distributional impacts, gender inequalities, vulnerability, and the rights, knowledge, and governance perspectives of Indigenous Peoples and local communities;

- Identify and prioritize gaps, overlaps, contradictions, implementation constraints, capacity needs, risks, and opportunities at the national and regional levels, using transparent criteria;

- Benchmark relevant good practices and prepare adaptable model policy and regulatory options, institutional strengthening measures, and sequenced reform road maps; and

- Validate the assessment and recommendations with relevant stakeholders and provide traceable inputs to the White Paper, the Strategic Action Programme, and related project outputs.

- REPORTS AND EXPECTED PRODUCTS

  - Component 2, Output 2.1.1 Towards a multilevel management system for the AAS

Outcome 1: Agreed elements for promoting transboundary cooperation and coordinated groundwater management at regional and national level.

Component 2 focuses on developing a diagnostic analysis of existing legal, regulatory framework and institutional capacities for groundwater management to elaborate a White Paper, considered a key input (together with the TDA) to the SAP (Component 4). This White paper will also reflect the dynamics of groundwater information management in each country, as well as the sociocultural and gender aspects related to groundwater management, proposing opportunities for improvement. Output 2.3 will be developed at the initial stages of the project to inform the scientific studies, priority zones (if available, Component 1) and pilots (Component 3) on agreed regional protocols for groundwater monitoring, which also includes the guidelines for the inter-operability of the monitoring system into ARO (Amazon Regional Observatory). Output 2.4 seeks to develop an institutional, public policy and a legal roadmap focused on Suriname and Guyana, thus, to complement the strengthening work on groundwater management in both countries initiated by the SAP referred to in GEF 9770. Based on Output 2.1 and 2.2, this project will develop the roadmap that will feed into SAP (Component 4). This effort seeks to advance barriers 1 and 2.

Output 2.1.1: Assessment and gap analysis of legal, regulatory frameworks and institutional capacities for groundwater management in the region and countries including model policies and regulations toolkits for necessary reforms.

- Activity 2.1.1.1: Assessment of institutional, legal, regulatory, and public policies framework, regarding groundwater management, at national and regional level.

- Activity 2.1.1.2: Institutional analysis to identify strengths, weaknesses and gaps regarding groundwater management, at national and regional level, with focus in decision making level, governance and information management of public institutions.

- Activity 2.1.1.3: Socioeconomics analysis related with groundwater use, with focus in economic and gender inequalities, and specially analysis related with ethnic minorities.

  - Products, and expected results (in PDF and editable documents)

PRODUCT 1: Working plan that includes the schedule and detailed description of the working methodology along with resources to be used to achieve the contracted objective. The Consultancy shall present the working plan in a report format, detailing the necessary methodology to achieve the general and specific objectives (of all products) of this ToR. The working plan must include, at least the following sections:

  - Assessment/Interpretation methodology for inventorying/reviewing national and regional information regarding the products.

  - Detailed methodology for the requested products at the regional and national levels, and how they are interlinked, thus a road map to the White Paper could be built.

  - Detailed timeline of activities (reports) including a plan of meetings with countries (if possible, specify potential requests of information). All the products require a validation workshop with country members (CM). Reports (English and Spanish) need to be sent to countries at least two weeks in advance, therefore planning of meetings with countries regarding each product should be carefully designed.

Notes:

- Products from ongoing efforts (RADA’s White Paper, PAE’s documents related to the service) will be shared to the consultants.

- Data/information from countries: the working plan and the following products must include interaction with all eight ACTO Member Countries through the PCU. National data, maps, and interpretations must be coordinated with and/or reviewed by the officially designated country experts or focal points. Any missing information or unresolved technical differences should also be documented.

PRODUCT 2: Assessment of legal, regulatory, and public policies framework, regarding groundwater management, at national and regional level. Detailed identification of public policies, legal and regulatory framework (including gender perspective) that refer to the protection, conservation and management of groundwater at the subnational, national and supranational (e.g., Andean Community of Nations) levels. Identify if, in the absence of higher-level standards, there are regulatory and legal standards that should be considered. Develop a list of findings, conclusions and recommendations. (Activity 2.1.1.1).

- The report relevant to this product might contain the following sections (some description, but not limited to, is provided below):

  - Policy assessment methodology, and detailed summary of countries input: Establish the analytical framework and scope research questions; jurisdictions and institutions covered; legal hierarchy; criteria for assessing relevance, gaps, conflicts and enforceability; groundwater-specific indicators; gender and social inclusion approach; methodology for reviewing national, regional and supranational instruments, and describe the assessment matrix.

  - Comprehensive inventory and mapping of the legal, regulatory and public policy framework: create the authoritative inventory of instruments governing groundwater, constitution, laws, regulations, decrees, technical standards, policies, plans, strategies, institutional instruments, judicial/administrative instruments where relevant; national, subnational and supranational levels; responsible institutions; scope; status; links between instruments	legal/policy. Provide database and legal hierarchy map.

  - Groundwater governance gap and consistency analysis: determine what the existing framework actually regulates—and what it fails to regulate protection, conservation, abstraction, allocation, licensing, monitoring, recharge, contamination, quality, ecosystems, drought, climate change, data/information, enforcement, sanctions, transboundary aquifers, participation, indigenous/local communities, gender; overlaps, contradictions, gaps and implementation weaknesses. Provide gap-analysis matrix.

  - Gender-responsive legal and policy assessment: make gender a substantive component rather than an annex gender equality provisions; differentiated impacts on women and men; participation and decision-making; access to water and land; unpaid/domestic water work; rural and indigenous women; access to information and justice; gender-disaggregated data; institutional mechanisms. Provide gender assessment matrix.

  - Benchmarking and identification of applicable/relevant higher- and lower-level standards: establish what should apply where groundwater-specific rules are absent or incomplete supranational/regional instruments; national standards; subnational regulations; environmental, water, land-use, health, climate, biodiversity and pollution rules that may indirectly govern groundwater; principles that can fill regulatory gaps; good-practice benchmarks. Provide applicability/benchmark matrix.

  - Findings, conclusions, recommendations and roadmap: convert the legal assessment into actionable reforms priority findings; legal and institutional gaps; conclusions; recommendations prioritized by urgency and feasibility; proposed legal/policy reforms; institutional responsibilities; short-, medium- and long-term actions. Provide reform roadmap at regional and national scales.

- Note: Provide an executive report as a presentation (Power Point or similar) to the countries.

PRODUCT 3: Institutional analysis to identify strengths, weaknesses, opportunities and gaps regarding groundwater management, at national and regional level, with focus in decision making level, governance and information management of public institutions. Detailed identification of national and regional institutional functions, capacities, responsibilities, strengths, weaknesses and gaps regarding groundwater management, with emphasis on decision-making and inter-institutional and multi-actor governance. Identify the management of information related to the knowledge, conservation and monitoring of groundwater, by national and regional public institutions. Develop a list of conclusions and recommendations. (Activity 2.1.1.2).

The report relevant to this product might contain the following sections (some description, but not limited to, is provided below):

  - Institutional analysis methodology: Identification and classification of national and regional public institutions with functions, responsibilities or competencies related to groundwater; definition of the institutional, geographic and thematic scope of the assessment; methodology for: 1) assessing institutional functions, mandates, capacities, strengths, weaknesses and gaps; methodology for assessing decision-making processes and institutional coordination; 2) for assessing inter-institutional and multi-actor governance; 3) for assessing groundwater knowledge, monitoring and information management, 4) stakeholder consultation and interview. Describe the criteria for prioritizing institutional gaps and recommendations. Provide assessment matrix.

  - Institutional mapping, functions, responsibilities and capacity assessment: Institutional mandates and functions; legal and administrative responsibilities related to groundwater; decision-making authority and competencies; territorial scope of responsibilities; institutional relationships and reporting arrangements; human resources and technical expertise; financial and budgetary capacities; infrastructure and equipment; technical and operational capacities; existing institutional procedures and mechanisms; current groundwater-related activities; and strengths, weaknesses and institutional capacity gaps. Provide institutional map/architecture, national and regional institutional database, institutional functions and responsibilities matrix, institutional capacity assessment matrix, and institutional strengths, weaknesses and gaps matrix.

  - Decision-making, governance and coordination assessment: groundwater-related decision-making processes; institutions and authorities responsible for key decisions; decision-making levels and delegation of authority; coordination between national and regional institutions; inter-sectoral coordination, inter-institutional committees and working groups; basin/watershed or territorial governance mechanisms, where applicable; participation of relevant non-governmental and non-state actors; mechanisms for public participation and stakeholder engagement; accountability and transparency mechanisms; conflict-resolution and coordination mechanisms; institutional overlaps, fragmentation and unassigned responsibilities, barriers affecting effective groundwater governance. Provide decision-making and governance assessment, institutional coordination/governance map, inter-institutional and multi-actor governance matrix, identification of governance strengths, weaknesses and gaps.

  - Groundwater knowledge, monitoring and information management assessment: institutions responsible for groundwater information, types and sources of groundwater information available, hydrogeological and aquifer information, groundwater monitoring data (quantity and quality parameters), groundwater-dependent ecosystem information, where available, monitoring networks and institutional responsibilities, data ownership and institutional responsibilities, data storage and updating arrangements, data standards and metadata, interoperability between institutional information systems, data-sharing mechanisms, public accessibility of groundwater information, information gaps and duplication, institutional capacity for information management, use of groundwater information in planning, regulation and decision-making. Provide groundwater information and knowledge management assessment, inventory of groundwater information systems and databases, groundwater monitoring institutional matrix, information-flow map, information and data gaps matrix, and assessment of the use of groundwater information in decision-making.

  - Integrated institutional diagnostic and toolkits, conclusions, recommendations and institutional strengthening roadmap: institutional strengths; institutional weaknesses; opportunities for institutional strengthening; institutional and governance gaps; capacity gaps; decision-making weaknesses; inter-institutional coordination gaps; multi-actor governance gaps; groundwater information and monitoring gaps; priority institutional risks and bottlenecks. Provide problem/gap addressed, recommended action, responsible and supporting institutions, required institutional or organizational changes, capacity-building requirements, information-management requirements, priority level, proposed timeline and expected results.

- Note: Provide an executive report as a presentation (Power Point or similar) to the countries.

PRODUCT 4: Socioeconomics analysis related to groundwater use, focusing on economic and gender inequalities, as well as the conditions of social and environmentally vulnerable communities. Identify socioeconomic aspects related to the conservation and use of groundwater in Amazonian areas, highlighting the economic inequities that this entails. Identify the role and gender inequalities related to the conservation and use of groundwater in Amazonian areas. Identify the cultural perspective in relation to the conservation and use of groundwater by indigenous peoples and other local communities across the Amazon. Develop a list of conclusions and recommendations. (Activity 2.1.1.3).

The report relevant to this product might contain the following sections (some description, but not limited to, is provided below):

  - Socioeconomic assessment methodology: Definition of the geographic and socioeconomic scope of the assessment, identification of priority Amazonian territories, communities and population groups, socioeconomic analysis of groundwater-dependent populations and activities, assessing economic inequalities and differentiated impacts, gender-responsive analytical framework, assessing the situation of socially and environmentally vulnerable communities, incorporating Indigenous peoples' and local communities' cultural perspectives and knowledge, identification of socioeconomic indicators and data sources, stakeholder identification and consultation methodology, ethical considerations for working with Indigenous peoples and vulnerable communities.

  - Socioeconomic profile of groundwater uses and dependence in Amazonian areas:

- main socioeconomic activities dependent on groundwater, domestic/community, agricultural, livestock, small-scale productive activities, industrial and commercial uses, public services dependent on groundwater, differences between urban, peri-urban and rural populations, groundwater access and availability, economic importance of groundwater to households and livelihoods, costs associated with groundwater access and use, communities or groups particularly dependent on groundwater, socioeconomic factors affecting groundwater conservation, potential socioeconomic consequences of groundwater depletion or contamination, relationship between groundwater and household water security, relationship between groundwater and food/livelihood security. The analysis should identify who benefits from groundwater, who bears the costs of groundwater degradation or scarcity, and who is most vulnerable to changes in groundwater availability or quality. Provide

- socioeconomic baseline report, groundwater-use and socioeconomic-activity matrix, socioeconomic profile of groundwater-dependent populations, relevant socioeconomic indicators/database, maps or spatial characterization of groundwater-dependent communities and activities, where data permit.

  - Economic inequality, vulnerability and gender Analysis: differences in access to groundwater among income groups, costs of groundwater access and use, differences between formal and informal users, differences between large-scale and small-scale users, economic benefits derived from groundwater, distribution of costs associated with groundwater scarcity or contamination, economic vulnerability to groundwater-related risks, potential conflicts among different groundwater users, implications for poverty and livelihoods, groups disproportionately affected by groundwater degradation.

- Roles in groundwater collection, management and use, responsibilities for household water provision, participation in groundwater-related decision-making, access to groundwater-related resources and services, access to information, economic benefits from groundwater-dependent activities, exposure to groundwater scarcity or contamination, time burdens associated with water access, opportunities to participate in conservation and governance, barriers to women's participation in decision-making.

- Where data permit, the analysis should be disaggregated by sex, age, location, income, ethnicity and other relevant socioeconomic characteristics. The assessment should move beyond simply identifying women as a vulnerable group and analyze how gender relations influence access, decision-making, responsibilities, benefits and risks associated with groundwater. Provide economic inequality and vulnerability assessment, gender-responsive groundwater analysis, inequality and vulnerability matrix, gender-differentiated impact matrix, identification of priority groups and communities requiring targeted measures.

  - Cultural, indigenous peoples and local communities’ assessment: indigenous and local communities' relationships with groundwater and water systems, traditional and local knowledge related to groundwater, cultural values associated with water and groundwater, traditional practices for water conservation and management, community-based groundwater monitoring or management practices, community perceptions of groundwater risks and changes, cultural and spiritual dimensions of groundwater, gender roles within community groundwater governance, traditional decision-making mechanisms, community governance arrangements, intergenerational knowledge transmission, perceptions of external interventions and infrastructure, potential conflicts between formal groundwater management approaches and local/Indigenous practices, opportunities to incorporate Indigenous and local knowledge into groundwater management. The assessment should apply a rights-based and culturally appropriate approach, including appropriate consultation and engagement processes when working with Indigenous peoples and local communities. Provide cultural and indigenous/local communities assessment, community knowledge and practices matrix, cultural perspectives and groundwater governance analysis, identification of opportunities and risks associated with integrating traditional/local knowledge into groundwater management.

  - Integrated socioeconomic, gender and vulnerability diagnostic, conclusions and recommendations: major socioeconomic drivers of groundwater use, economic benefits and dependencies, economic inequalities associated with groundwater access and use, communities and populations most vulnerable to groundwater risks, gender inequalities, gender-differentiated impacts and responsibilities, cultural dimensions of groundwater conservation and use, contributions of Indigenous and local knowledge, risks to livelihoods and household water security, social and environmental risks associated with groundwater degradation, priority areas and population groups requiring intervention, opportunities for more equitable groundwater management.

  - Consolidated synthesis between products: integrate legal and regulatory, institutional and capacity, information management, socioeconomic, gender and cultural findings into a single prioritized action matrix. Identify causal links, dependencies, trade-offs, responsible institutions, capacity and data prerequisites, sequencing, risks, and direct inputs to the White Paper and the Strategic Action Programme (SAP).

    - Integrity and traceability: Claims, inventories, and recommendations are supported by cited sources, stakeholder input, and clearly documented evidence limitations.

    - Comparability and specificity by country: a common framework is used while preserving differences in the legal, institutional, linguistic and socio-cultural system.

    - Analytical rigor: the outputs distinguish legal design, institutional capacity, and implementation/execution issues, and apply transparent criteria for prioritization.

    - Participation and validation: relevant national institutions and non-state actors are consulted; Divergent opinions and unresolved issues are documented rather than suppressed.

    - Applicability: The recommendations identify responsible actors, legal or administrative pathways, prerequisites, risks, sequencing, and realistic time horizons.

    - Usability: All databases, matrices, maps, and supporting files are complete, editable, consistently structured, and accompanied by metadata or data dictionaries as appropriate.

Note: Provide an executive report as a presentation (Power Point or similar) to the countries.

- PRODUCT PRESENTATION FORMAT

The products must be delivered observing the following details:

- Reports in English and Spanish versions of each product, in editable formats (Word, Shapefiles) and a pdf copy.

- As described in each of the above products, the consultant must provide data organized in Excel/CSV, GIS-based maps, and other documents to support the analysis. All figures in the reports should be shared in editable formats.

- Summary presentation of each product in Power Point or similar (in Spanish and English).

- CONTRACTUAL CONDITIONS AND TERMS OF PAYMENT

The contract with the consulting firm shall be on an all-inclusive basis. The proposed contract price shall cover all costs that may be incurred by the firm and its consulting team in achieving the objectives and delivering the outputs established in these Terms of Reference, including professional fees, materials, organization of virtual workshops, subcontracting costs, taxes, fees, contributions, and any other applicable fiscal obligations, as well as any other expenses necessary for the performance of the services. No additional costs beyond those specified in the financial proposal shall be recognized.

The proposed contract price shall be expressed in United States dollars (USD). The consulting firm shall be responsible for the payment of all taxes and fiscal obligations applicable under the relevant legislation, and such payments shall not be reimbursed by the Amazon Cooperation Treaty Organization (ACTO).

The consulting firm shall be responsible for assembling the necessary team, including any national specialists it deems appropriate, as well as for their engagement, remuneration, and coordination. The contractual arrangements, duration of engagement, and level of effort of each team member shall be defined by the firm in its proposal, in accordance with the technical requirements and project schedule. Such arrangements shall not establish any employment relationship between the team members and ACTO.

The consultancy shall be coordinated by the Amazon Cooperation Treaty Organization (ACTO), through the Project Coordination Unit and the designated team. The project counterpart shall ensure availability for coordination meetings, provision of the necessary information and documents, and timely validation of the deliverables.

| No. | Deliverables | Maximum Submission Deadline | Payment percentage |
| --- | --- | --- | --- |
| 1 | # Work Plan, including methodology and implementation schedule. | # 14 calendar days from the date of contract signature. | # 10% |
| 2 | Assessment of the legal, regulatory, and public policy framework for groundwater management at the national and regional levels. | # 90 calendar days from the date of contract signature. | # 30% |
| 3 | Institutional analysis to identify strengths, weaknesses, opportunities, and gaps in groundwater management at the national and regional levels, with particular emphasis on decision-making, governance, and information management within public institutions. | # 180 calendar days from the date of contract signature. | # 30% |
| 4 | Socioeconomic analysis related to groundwater use, focusing on economic and gender inequalities, as well as the conditions of socially and environmentally vulnerable communities. | # 270 calendar days from the date of contract signature. | # 30% |

- CONFIDENTIALITY AND INTELLECTUAL PROPERTY

The handling of information shall be subject to the confidentiality policies of UNEP and the PS/ACTO; prior to disclosing internal documents—or documents that, by virtue of their content or the circumstances of their creation or communication, must be considered confidential—express written consent must be obtained from UNEP through the PS/ACTO, acting as the executing entity.

Copyright and other intellectual property rights in materials produced under this consultancy shall be determined in accordance with the Project Cooperation Agreement between UNEP and PS/ACTO and reflected in the consultancy contract. The consultant shall not publish, distribute or reuse the products without prior written authorization from PS/ACTO and UNEP, as applicable. Pre-existing information, data, maps, methodologies and other materials shall remain the property of their original owners. Data provided by participating countries or partner institutions shall be used and shared only in accordance with the conditions established by the respective data owners. All sources, licenses, restrictions and required acknowledgements shall be clearly documented in the products and associated metadata

- LOCATION AND WORKING ARRANGEMENTS

The institution/company will provide services in his own offices and will maintain virtual contact with the Project Coordination Unit (PCU). Travel, in-person consultations or validation workshops may be required only when agreed in advance and reflected in the approved work plan and financial proposal.

- EVALUATION CRITERIA

The successful bidder shall meet the criteria detailed below:

- Documents to be submitted:

| N.º | Criterion | Description | Compliance |
| --- | --- | --- | --- |
| 1 | Complete and Timely Submission | Were all required bid documents submitted within the established deadline? | Compliant / Non-compliant |
| 2 | Legal Incorporation Document | Was the firm's certificate of incorporation or legal registration document in its country of origin submitted? | Compliant / Non-compliant |
| 3 | Company Profile | Was the company profile submitted? | Compliant / Non-compliant |
| 4 | General Experience | Does the firm demonstrate experience in at least three (3) projects completed within the last ten (10) years, related to water resources management, environmental governance, water legislation, institutional analysis, public policies, or other fields relevant to the consultancy? | Compliant / Non-compliant |
| 5 | Specific Experience | Does the firm have experience in at least one project involving more than one jurisdiction, country, transboundary basin, regional organization, or multi-institutional context? | Compliant / Non-compliant |
| 6 | Key Personnel | Were complete and signed CVs of the key personnel submitted, together with letters of commitment confirming their availability? | Compliant / Non-compliant |
| 7 | Proposal Validity | Is the proposal valid for 90 calendar days from the submission deadline? | Compliant / Non-compliant |
| 8 | Separate Financial Proposal | Was the financial proposal submitted as a separate document from the technical proposal? Inclusion of financial information in the technical proposal constitutes grounds for disqualification. | Compliant / Non-compliant |

- Technical evaluation (80 points)

| Company Experience |  | Points | Total points |
| --- | --- | --- | --- |
| General Experience | The consulting firm/institution must demonstrate professional experience in consulting services related to water resources management, environmental management, public policies, legal and regulatory analysis, institutional strengthening, governance, or other related fields. The consulting firm/institution must demonstrate experience in at least three (3) projects completed within the last ten (10) years, related to water resources management, environmental governance, water legislation, institutional analysis, public policies, or other relevant fields. | 10 | 20 |
| Specific Experience | • Experience in at least one project involving more than one jurisdiction, country, transboundary basin, regional organization, or comparable multi-institutional context. • At least two (2) years of experience in the Amazon Basin, Latin America, tropical regions, transboundary basins, or other comparable regional contexts. | 10 |  |

| Key Personnel |  | Evaluation Level | Rating |  |
| --- | --- | --- | --- | --- |
| Team Coordinator / Team Leader | General Experience • University degree in law, water resources, public policy, water resources management, environmental management, or another relevant field. | General |  |  |
|  |  | Yes 1 point | Very Satisfactory | 5 |
|  |  | No 0 points | Does Not Meet Requirements |  |
|  | • Master's degree in related and relevant fields. | Yes 2 point | Very Satisfactory |  |
|  |  | No 0 points | Does Not Meet Requirements |  |
|  | • At least ten (10) years of general professional experience in water resources | ≥ 10 years of experience 5 points | Very Satisfactory |  |
|  |  | < 10 years of experience 0 points | Does Not Meet Requirements |  |
|  | Specific Experience | Specific |  |  |
|  | • At least five (5) years of specific professional experience in environmental governance. | ≥ 5 years of experience 2 points | Very Satisfactory | 8 |
|  |  | < 5 years of experience 0 points | Does Not Meet Requirements |  |
|  | • At least five (5) years of specific professional experience in public policies. | ≥ 5 years of experience 2 points | Very Satisfactory |  |
|  |  | < 5 years of experience 0 points | Does Not Meet Requirements |  |
|  | • At least five (5) years of specific professional experience in legal and regulatory frameworks. | ≥ 5 years of experience 2 points | Very Satisfactory |  |
|  |  | < 5 years of experience 0 points | Does Not Meet Requirements |  |
|  | • At least three (3) years of experience in regional or multinational projects. | ≥ 3 years of experience 2 points | Very Satisfactory |  |
|  |  | < 3 years of experience 0 points | Does Not Meet Requirements |  |
| Technical Specialists Team | General Experience • University degree in a discipline relevant to the proposed role. | General |  |  |
|  |  | Yes 2 point | Very Satisfactory | 5 |
|  |  | No 0 points | Does Not Meet Requirements |  |
|  | • Postgraduate degrees are desirable. | Yes 1 point | Very Satisfactory |  |
|  |  | No 0 points | Poorly satisfactory |  |
|  | • At least five (5) years of professional experience in the specialist's relevant technical field. | ≥ 5 years of experience 2 points | Very Satisfactory |  |
|  |  | < 5 years of experience 0 points | Does Not Meet Requirements |  |
|  | Specific Experience - Specialist in Groundwater Legal and Regulatory Frameworks: Demonstrated knowledge of water regulation, groundwater, licensing, water-use rights, aquifer protection, or environmental enforcement. University degree in a field related to water resources, environmental, administrative or natural resources law, or public policy. - Specialist in Hydrogeology and Groundwater Management: University degree in geology, hydrogeology, hydraulics, environmental engineering, or related fields. - Specialist in Regional Governance, Institutional Analysis and Transboundary Cooperation: University degree in economics, public administration, political science, international relations, international law, transboundary basin management, or related fields. - Specialist in Participation, Gender and Interculturality: University degree in social sciences, development studies, anthropology, communication, or related fields. | Specific |  |  |
|  |  | ≥ 5 years of experience 2 points/specialist | Very Satisfactory | 8 |
|  |  | < 5 years of experience 0 points | Does Not Meet Requirements |  |
| Language Proficiency | The Team Coordinator and/or designated team members responsible for coordination with ACTO and the Member Countries must have sufficient proficiency in Spanish and English to participate in technical meetings and prepare or review project documentation. | English, Spanish proficiency | 4 |  |

| Technical Proposal |  | Weighting | Total Score |
| --- | --- | --- | --- |
| Understanding of the Objectives and Scope of the ToR | The proposal presents the required information faithfully and accurately, strictly limited to reproducing the requested data without including additional analysis, interpretations, or assessments. | 7 | 30 |
|  | The proposal is oriented toward achieving the objectives through a critical analysis of the information, including detailed observations on each objective and the proposed activities. |  |  |
| Methodology for the Four Deliverables (integration, harmonization, and interpretation of information on institutional, legal, regulatory, and public policy frameworks in the eight countries) | The proposal describes in detail and separately the conceptual approaches and methodologies to be applied. | 15 |  |
|  | The proposal presents clear indicators to measure the scope of the activities according to progress toward the objectives in qualitative terms. |  |  |
| Work Plan, Schedule Consistent with Delivery Deadlines, Coordination with Countries, Validation Workshops, and Risk Management | The proposal includes a coherent implementation schedule. | 8 |  |
|  | The proposed Work Plan identifies the persons responsible for the activities and the resources allocated. |  |  |

- Financial Proposal and Administrative Expenses (20 points)

Detailed financial proposal, including the total budget broken down by cost categories, explicitly identifying professional fees, operational and logistical expenses, and administrative expenses (administrative expenses must not exceed 10% of the total budget), which must be reasonable, proportionate, and consistent with the scope and complexity of the consultancy.

The financial proposal must be strictly consistent with the technical proposal, the work plan, and the deliverables schedule, and clearly reflect the costs associated with the effective implementation of the activities and the delivery of the expected results.

- REPORTING AND SUPERVISION

The contracted entity shall report to the Permanent Secretariat of ACTO (SP/ACTO) and shall be under the supervision of the Coordinator of the Amazon Aquifer Systems Project. The Project Coordinator and SP/ACTO shall approve the consultancy deliverables.

- WORK METHODOLOGY

The consultant shall apply a participatory and iterative methodology, which shall include:

- Initial meeting to validate the scope and schedule.

- Progressive submission of deliverables.

- Review and feedback rounds.

- Final validation by the designated technical supervisor.

- Formal submission of the final deliverables in editable formats.

- STATEMENT OF COMMITMENT

STATEMENT OF COMMITMENT

Bidding No. 005: Contracting of consulting services for the assessment and gap analysis of legal and regulatory frameworks, as well as institutional capacities for groundwater management at the regional and national levels, including model policies and regulatory toolkits for the necessary reforms.

Place and date: [city, country], [day] [month] [year]

To:

Permanent Secretariat of ACTO / Amazon Aquifer Systems Project Coordination Unit

I, [full name], holder of [type and number of identification document], in my capacity as [position] and legal representative of [legal name of the firm], with registered address at [address, city, country], hereby declare under my responsibility the following:

1. Acceptance of the Bidding Documents. I acknowledge and fully accept the Terms of Reference, the bidding documents, and the annexes of this procurement process, as well as the contractual conditions arising therefrom.

2. Accuracy of Information. All information and documents submitted as part of the proposal are true, complete, and verifiable. I authorize ACTO to verify them. I understand that any false information constitutes grounds for disqualification or termination of the contract, without prejudice to any other applicable actions.

3. Eligibility and Absence of Conflict of Interest. The firm and its team members have no actual, potential, or apparent conflict of interest with ACTO, the Amazon Aquifer Systems Project, its funding agencies, or the individuals involved in the evaluation of proposals. I undertake to immediately disclose any situation that may give rise to such a conflict. The firm is not debarred, suspended, or sanctioned by international organizations or by the authorities of its country.

4. Proposal Validity. I undertake to maintain the validity of the proposal for a minimum of [90] calendar days from the submission deadline.

5. Financial Proposal. The proposed price is expressed in United States dollars (USD), on an "all-inclusive" basis, and includes professional fees, materials, virtual workshops, translations, subcontracting costs, taxes, fees, and any other applicable fiscal obligations. I shall not request reimbursement or recognition of any additional costs beyond those specified in the financial proposal.

6. Proposed Team. Each member of the key personnel has confirmed their availability and commitment to participate in the implementation of the contract. I shall not replace any team member without prior written authorization from ACTO, and any replacement shall have qualifications and experience equivalent or superior to those originally proposed.

7. Compliance with Deadlines and Quality Requirements. I undertake to deliver the required outputs within the deadlines, in the languages (Spanish and English), and in the formats established in the Terms of Reference, including the required data, databases, maps, and presentations, and to conduct the validation workshops with the Member Countries.

8. Ethics and Integrity. The firm has not offered, given, or received, and shall not offer, give, or receive, any improper advantages related to this procurement process or the contract. The firm shall not engage in fraud, corruption, collusion, coercion, or obstructive practices. It shall not participate in agreements with other bidders intended to restrict competition.

9. Confidentiality and Intellectual Property. I shall maintain the confidentiality of the information to which I have access and shall not publish, distribute, or reuse the deliverables without prior written authorization from the United Nations Environment Programme (UNEP), through SP/ACTO. I acknowledge and accept that the intellectual property rights relating to the deliverables shall be governed by the Project Cooperation Agreement and the consultancy contract.

10. Subcontracting. I shall subcontract services only under the conditions authorized by the bidding documents and shall remain fully responsible to ACTO for all subcontracted activities. No employment relationship shall exist between ACTO and the firm or its personnel.

11. Acceptance of the Evaluation Process. I acknowledge and accept that ACTO may reject any proposal, declare the bidding process unsuccessful, or cancel it, without giving rise to any right to claim or compensation.

I hereby sign this statement as confirmation of my agreement.

Signature and stamp (original signature or validated electronic signature) Full name: [ ] Position: [ ] Legal name of the firm: [ ] Identification document/Firm registration number: [ ]

Annex 2 – Geographic location of the pilot projects

| Pilot | Project area | Latitude | Longitude |
| --- | --- | --- | --- |
| i | Cobija (Bolivia) | -11,0274 | -68,7674 |
|  | Brasiléia/Epitaciolândia (Brasil) | -11,0133 | -68,7440 |
| ii | Pando-Beni-La Paz (Bolivia) | -12,5838 | -67,6510 |
| iii | Puerto Asis (Colombia) | 0,5002 | -76,5004 |
|  | Valle del Guamuez (Colombia) | 0,4197 | -76,9005 |
|  | San Miguel (Colombia) | 0,3251 | -76,8754 |
| iv | Orellana (Ecuador) | -0,4711 | -76,9875 |
| v | Georgetown (Guyana-Surinam) | 6,8013 | -58,1551 |
| vi | Coronel Portillo (Perú) | -8,3929 | -74,5826 |
| vii | Kwamalasamutu (Surinam) | 2,3562 | -56,7945 |
|  | Kawemhaken (Surinam) | 3,4215 | -54,0278 |
| viii | San Carlos de Rio Negro (Venezuela) | 1,9189 | -67,0554 |

Figure 1 Major rivers of the Amazon Basin, together with the biogeographic and watershed delineations. Note that the delineation differs between the surface watershed and the aquifer systems. The eight pilot projects are shown in the figure.